CITIZEN GARDENS

UCC as a Service — Year One Roadmap

Universal Closure Calculator  ·  Operator product  ·  2 September 2026 – 2 September 2027

Companion to Unified Civic Infrastructure Outline v1.1 and The Universal Closure Calculator (July 2026). LawfulRecursionVersion 1.0. UAC chemistry claims stay research-path until a partner queue exists.

# 1. Product in one sentence

A caller submits a partial system. The hosted kernel returns the smallest lawful closure, a named defect Δ if composition is not lawful, a versioned receipt, and levers — not a vibe, not a proof of the Riemann Hypothesis, not a diploma.

# 2. Non-goals for year one

- Do not sell FeMoco / 100-way MA-VQE / 69-qubit concurrency. That is UAC. It waits on a partner.

- Do not sell “UCC proves RH.” The paper may argue lawfulness ⇔ Li ⇔ RH. The SLA is kernel version, latency, and receipt integrity.

- Do not put the kernel on the UNA balance sheet. Operator hosts. UNA holds the literary definition and receives remittance.

- Do not issue PMCP because someone paid for seats or equity.

- Do not buy or house a neutral-atom array.

# 3. What ships

Four artifacts, every call:

- Closure — completed relation under lawful composition (Dirichlet / union-find kernel).

- Defect — Δ = 0 or Δ named in English a node can act on.

- Receipt — input hash + kernel version + Lean/Kani build id + timestamp. Optional attestation later.

- Levers — [Owner] — action — metric — horizon when Δ ≠ 0.

First two live objects the kernel must close before any outside customer: (1) a Civic R&D spend over $2,500; (2) a credit exchange against Governing Principles §6.4 caps. If those fail, there is no service.

# 4. Layers versus quarters

| Paper layer | Year-one job | Done when |
| --- | --- | --- |
| Sextuple + Lean surface | Public spec of (X, ∘, α, μ, F, Δ) as an input schema | One page + example JSON; RH sentence stays in the paper |
| Rust completion kernel + Kani | Hosted kernel, versioned, logged | Kani harness green on lawfulness: kernel never adds an unlawful composition |
| Physics / Rydberg | Optional calibration adapter, not the product | One documented analog job via cloud partner or a written deferral |
| EVM attestation | Receipt first; chain later | Off-chain signed receipt in Q2; testnet attest only if a paying user asks |
| Intertwiner / Multiplicity | Embed 2R+1 and credit caps as a closure class | §6.4 exchange is a passing test, not a slide |

# 5. Quarter map

## Q0 — Days 0–30  ·  Existence

- Operator LLC live. Separate EIN and bank. Dual control $2,500.

- Freeze UAC public claims to “research path / partner-dependent.”

- UCC API sketch: POST /close {system} → {closure, delta, receipt, levers}.

- Repo hygiene: kernel version tag, LawfulRecursionVersion 1.0 cited.

- Two founders sign Governing Principles if not already signed.

Exit gate: a local CLI closes a toy system and prints Δ in English. No website required.

## Q1 — Days 31–90  ·  Civic dogfood

- Host the kernel behind one API key. WORM log of calls.

- Dogfood A: node spend > $2,500. Dogfood B: credit exchange vs §6.4.

- Phase Mirror wrapper: Δ ≠ 0 returns levers, not “align.”

- Open-core Lean modules published or clearly embargoed — pick one and write it down.

- SKU draft: Community (self-host core, no receipt) / Pro (hosted + receipt) / none other.

Exit gate: both civic objects produce a stored receipt. First remittance line exists even if the amount is $0 labeled remittance.

## Q2 — Days 91–180  ·  First outside caller

- One paying or sponsored caller who is not a founder. Same gates if they want PMCP.

- SLA v0: availability target, max kernel version drift, receipt retention (7 years stated, 1 year implemented).

- Examiner firewall posted: ≥10% operator or board seat cannot examine.

- Attestation: signed off-chain receipt. No mainnet until a user pays for it.

- Kill UAC language on the legal page and sales sheet.

Exit gate: 10 closures that are not self-tests. One written defect that changed a real decision.

## Q3 — Days 181–270  ·  Harden

- Rate limits, key rotation, isolation of tenant systems.

- Compliance pack outline (not a full ISO theater): who can see inputs, how withdrawal of consent hits stored systems.

- Optional Rydberg adapter: one cloud analog job, or a dated memo that physics stays deferred.

- PMCP playbook page: “how a provider submits a client system to UCC.”

Exit gate: a stranger can call the API from the public spec without a founder on the Zoom.

## Q4 — Days 271–365  ·  Year-one close

- Published kernel version + changelog. LawfulRecursionHash filled.

- Year-one metric card: closures run, Δ≠0 rate, civic objects closed, remittance paid, uptime.

- Decide keep / widen / pause. Pause if the kernel cannot stay lawful under load or if sales require RH claims.

- UAC remains a research SKU only if a partner queue and a classical baseline exist.

Exit gate: a public year-one card a hostile reader would still accept.

# 6. People (do not hire a physics faculty line)

| Seat | When | Job |
| --- | --- | --- |
| Founder / product | Day 0 | Spec, dogfood, freeze UAC claims |
| Kernel engineer (fractional OK) | Q0–Q1 | Rust kernel, Kani harness, API |
| Operator admin | Q0 | EIN, keys, dual control, remittance log |
| Examiner function | Q2 | Conflict rule; not a full-time hire |
| Chemist / AMO | Not year one unless a partner pays | UAC path only |

# 7. Money

| Bucket | Low | Plausible | Holds it |
| --- | --- | --- | --- |
| Legal + LLC + agent + insurance | $5k | $20k | Split: UNA filings / operator filings |
| Kernel hosting + logs + domain | $2k | $12k | Operator |
| Fractional engineer (6–12 mo) | $30k | $120k | Operator |
| Civic dogfood (node envelope) | $5k | $25k | UNA |
| Cloud QPU (optional) | $0 | $15k | Operator, labeled calibration |
| Year-one total | $40k | $180k | Do not mix treasuries |

Revenue year one is not the point. Receipts that change decisions are. A Pro seat can exist; do not forecast a hardware round.

# 8. SKU and license

- Community: Lean + schema. No hosted kernel. No managed-service right.

- Pro: hosted /close, receipt, audit log. Managed-service restriction applies to anyone else hosting it.

- Enterprise: not year one unless a caller pays for isolation up front.

- PMCP: may call Pro. May not grant or revoke the kernel. Revenue share only on branded work they deliver.

# 9. Kill-switches

- If a sale requires “we proved RH,” refuse the wire.

- If the kernel adds an unlawful composition under Kani, halt the API.

- If equity is used to skip PMCP gates, halt cert talk, not necessarily the kernel.

- If cloud QPU spend exceeds the labeled calibration cap, stop jobs.

- Gift to the UNA does not convert into UCC seats.

# 10. Named tensions

| Tension | Binding |
| --- | --- |
| Beautiful math vs callable product | Two civic objects close first. |
| RH paper vs SLA | SLA = version, latency, receipt. RH stays in the paper. |
| UAC hunger vs UCC focus | UAC is research-path until a partner queue exists. |
| Open core vs hosted oracle | Lean public or embargoed in writing. Kernel is licensed. |
| Operator yield vs garden purpose | Remittance labeled remittance. |

# 11. Optional artifact

“Ship the closure. Rent the atoms. Do not sell the millennium prize.”

# 12. Precision still open

Is the first outside caller a Civic R&D peer, a PMCP candidate, or an operator subscriber? The API does not change. The contract does. Pick one before Q2 cash.