# UOR Foundation Reinitialization

90-Day Operating Plan and Volunteer Talent Model

Prepared for Foundation and technical leadership review
Final review draft • 10 September 2026

A bounded execution system for a volunteer-led, no-funding cycle

| End-of-cycle deliverable | Owner model | Evidence of completion |
| --- | --- | --- |
| Core Value Profile v0.1 | Profile editor + two cross-domain reviewers | Approved scope, terms, exclusions and change record |
| Canonical conformance corpus | Conformance lead + verifier | Positive, negative and incompatible-ruleset vectors pass |
| Coordinated baseline release | Release steward + repository maintainers | Manifest, hashes, compatibility, licenses, limitations and recovery contacts |
| Public explanation and contributor path | Documentation steward | Ten-minute orientation and bounded contribution packets |
| One evaluated external path | Pilot lead + evidence reviewer | Public result at E2 or E3, including negative result if applicable |

# 1. Operating rules

One primary objective: a governed, independently verifiable value-layer baseline.

Five workstreams maximum; one active deliverable per workstream.

No task enters active work without an owner, reviewer, time box and definition of done.

Volunteers may pause; owners must leave a current handoff note.

Negative evidence closes uncertainty and counts as a completed result.

No public claim advances without an evidence grade and reviewer.

## Decision cadence

| Cadence | Participants | Purpose | Output |
| --- | --- | --- | --- |
| Weekly, 30 minutes | Workstream leads | Blockers, capacity, evidence, next seven days | Updated board and decisions |
| Biweekly, 45 minutes | Maintainers + profile reviewers | Contract, compatibility and exceptions | Decision records |
| Monthly, 60 minutes | Open community | Progress, demos and newcomer intake | Public notes |
| Day 30 / 60 / 90 | Foundation + technical authority | Gate review | Continue, revise, pause or publish |

# 2. Day Zero: two-week mobilization

| Activity | Why | Owner role | Outcome |
| --- | --- | --- | --- |
| Reconcile public facts | Conflicting ontology counts, versions and licenses weaken trust. | Documentation steward | One canonical public fact sheet |
| Name stewards and capacity | Feasibility depends on actual reviewer hours. | Foundation lead | 3–5 names, hours, backups and pause dates |
| Ratify scope and freeze | Prevents research breadth from consuming the cycle. | Board + technical authority | Approved objective, non-goals and exception path |
| Classify the portfolio | Makes authority and lifecycle visible. | Portfolio steward | Every assessed asset classified |
| Verify custody | Domains, packages, keys and recovery are operational assets. | Release/security steward | Custody and recovery register |
| Choose the first user and pilot | A value layer needs a concrete job and evaluator. | Pilot lead | One primary path and stop rule |

Exit rule: if any of the six conditions remains ownerless or materially ambiguous, do not start Week 1. Continue maintenance and governance preparation.

## Day Zero working session

Read the decision brief and resolve D1–D10.

Record each volunteer’s realistic weekly capacity and planned absences.

Choose the primary pilot using learning value, partner access, effort and reputational risk.

Approve the provisional portfolio classes and name exceptions.

Assign the public-truth correction with a 48-hour review window.

Record the go, revise or pause decision.

# 3. Thirteen-week execution map

| Week | Focus | Activity | Gate |
| --- | --- | --- | --- |
| 1 | Truth + authority | Correct public facts; publish status headers | All active pages agree |
| 2 | Profile discovery | Map existing requirements and conflicts | Traceability draft |
| 3 | Profile draft | Write minimum requirements and exclusions | v0.1 draft |
| 4 | Cross-domain review | Security, semantic, systems and user review | Issues triaged |
| 5 | Profile freeze | Resolve blocking ambiguity | Frozen candidate |
| 6 | Vector design | Unify positive, negative and unknown cases | Language-neutral corpus |
| 7 | Reference execution | Run canonical implementation | Signed result |
| 8 | Independent verifier | Implement without private guidance | Independent result |
| 9 | Compatibility audit | Run active assets against frozen profile | Compatibility matrix |
| 10 | Release candidate | Assemble manifest, hashes, licenses and limits | RC dossier |
| 11 | Primary pilot | Execute external-system experiment | Raw evidence |
| 12 | Remediation | Fix blockers; preserve negative findings | Release decision |
| 13 | Publish + retrospective | Publish baseline, evidence and next questions | Day 90 record |

## Five workstreams

| Workstream | Accountable output | Not included |
| --- | --- | --- |
| W1 Authority and public truth | Authority chain, fact sheet, portfolio register, custody | New architecture |
| W2 Core Value Profile | Minimum behavior, exclusions and change process | Complete ontology rewrite |
| W3 Conformance and release | Vectors, verifier, compatibility, release dossier | Private infrastructure dependency |
| W4 Explanation and participation | Plain-language path and contribution packets | Broad marketing campaign |
| W5 External validation | One primary experiment and published result | Procurement or adoption promise |

# 4. Accountability model

Recommended interim roles may be held by the same person only where review independence is not compromised. The Secretary owns the formal decision record, not every delivery task.

| Role | Accountable for | Required backup / separation |
| --- | --- | --- |
| Foundation lead | Mission, reserved decisions and scope | One board backup |
| Program steward | Integrated plan, WIP, capacity and gates | Deputy or documented handoff |
| Profile editor | Profile text and traceability | Two reviewers from different domains |
| Portfolio steward | Classes, lifecycle and dependency register | Repository maintainers confirm |
| Conformance lead | Vectors and acceptance semantics | Independent verifier is not the profile author |
| Release/security steward | Manifest, keys, custody, recovery and threat model | Second release custodian |
| Documentation steward | Public facts, explanations and onboarding | Technical fact reviewer |
| Pilot lead | Partner path, experiment and stop rule | Evidence reviewer |
| Evidence reviewer | Grade, limitations and claim language | May veto unsupported claim |

## Compact RACI

| Deliverable | Board | Program | Technical | Secretary | Evidence |
| --- | --- | --- | --- | --- | --- |
| Scope + authority | A | R | C | R | C |
| Core Profile | C | C | A/R | I | C |
| Portfolio classes | C | A | R | I | C |
| Conformance | I | C | A/R | I | C |
| Baseline release | I | A | R | I | C |
| Public claims | I | R | C | A | A/R |
| Pilot result | I | A/R | C | I | R |

R = responsible; A = accountable; C = consulted; I = informed. Each row requires exactly one accountable role before work begins.

# 5. Volunteer talent model

| Talent lane | Best first contribution | Outcome |
| --- | --- | --- |
| Semantic web / ontology | Review term boundaries and JSON-LD/SHACL exports | Interpretable profile |
| Canonicalization / cryptography | Challenge rulesets, algorithm agility and collision assumptions | Safer identity contract |
| Rust / systems | Run no_std, deterministic and performance gates | Portable reference behavior |
| SDKs / language bindings | Reproduce labels across two languages | Cross-language confidence |
| Distributed systems | Review registry, consensus-by-reference and failure modes | Realistic deployment boundaries |
| Agent interoperability | Build one MCP/A2A adapter without replacing the protocol | Complementarity proof |
| Formal methods | Trace requirements to executable or Lean obligations | Claim precision |
| Applied domain | Test one concrete dataset or workflow | User relevance |
| Security / reproducibility | Threat model, supply-chain and release replay | Assurance baseline |
| Documentation / community | Run the ten-minute newcomer test | Reduced participation cost |

## Participation modes

| Mode | Time box | Commitment | Completion |
| --- | --- | --- | --- |
| Reviewer | 1–3 hours | Comment on one bounded artifact | Findings accepted or dispositioned |
| Builder | 3–10 hours | Produce one test, adapter or document change | Acceptance criteria pass |
| Verifier | 5–15 hours | Implement from public profile and vectors only | Independent transcript published |
| Steward | 2–5 hours weekly | Own decisions, review and handoff for one lane | Cadence and backup maintained |

## Contribution packet

| Field | What it must say |
| --- | --- |
| Question | One answerable problem. |
| Why it matters | Decision, risk or user outcome affected. |
| Authority | Canonical inputs and version. |
| Minimum context | Only what a domain specialist needs. |
| Deliverable | Exact artifact or decision. |
| Acceptance | Objective pass/fail conditions. |
| Non-goals | What is deliberately excluded. |
| Owner + reviewer | Named people and backup. |
| Time box | Expected effort and stop date. |
| Evidence / stop rule | What raises confidence; when to close. |

# 6. Work board and controls

| State | Entry condition | Exit condition |
| --- | --- | --- |
| Candidate | Question and value are visible. | Owner and reviewer accept. |
| Ready | Packet is complete; dependencies available. | Capacity exists within WIP limit. |
| Active | Owner, reviewer and time box are current. | Deliverable enters review or stops. |
| Review | Acceptance evidence is attached. | Accepted, revised or rejected. |
| Done | Decision/result and limitations are public. | Retrospective captured if material. |
| Paused | Handoff and restart condition are recorded. | Capacity or dependency returns. |
| Stopped | Stop rule triggered; evidence preserved. | No reopening without new evidence. |

## WIP limits

One active Foundation-wide decision at a time.

One active deliverable per workstream.

No volunteer owns more than two active items.

No review queue waits more than seven days without a pause notice.

No exception remains undocumented past the next weekly meeting.

## Definition of done

Artifact is public and versioned.

Authority and owner are clear.

Acceptance evidence can be reproduced.

Limitations, incompatibilities and negative findings are stated.

License and source provenance are recorded.

A backup can operate or retire the artifact.

## Metrics

| Metric | Day 90 target | Why it matters |
| --- | --- | --- |
| Public fact consistency | 100% across canonical surfaces | Trust and onboarding |
| Portfolio classification | 100% of assessed assets | Authority clarity |
| Core Profile | v0.1 approved | Interoperability boundary |
| Canonical vectors | 100% agreement, reference + independent | Implementability |
| External path | One E2/E3 published result | Market learning |
| Review responsiveness | ≤7 days or explicit pause | Volunteer predictability |
| Tier 0/1 coverage | Two-person coverage | Continuity |

# 7. Action register

| ID | Action | When | Accountable | Output |
| --- | --- | --- | --- | --- |
| A01 | Approve objective and non-goals | Day Zero | Board | Decision record |
| A02 | Name stewards, backups and capacity | Day Zero | Foundation lead | Roster |
| A03 | Correct website/framework facts | Day Zero | Docs | Fact sheet |
| A04 | Ratify canonical source and API status | Day Zero | Board + technical | ADR |
| A05 | Classify all assessed assets | Day Zero | Portfolio | Register |
| A06 | Verify domains, packages, keys and recovery | Day Zero | Release/security | Custody record |
| A07 | Choose first user and pilot | Day Zero | Pilot lead | Pilot charter |
| A08 | Publish repository status header template | Week 1 | Portfolio | Template |
| A09 | Trace existing requirements to core | Week 2 | Profile | Traceability |
| A10 | Draft profile requirements and exclusions | Week 3 | Profile | Draft |
| A11 | Cross-domain profile review | Week 4 | Reviewers | Issue disposition |
| A12 | Freeze v0.1 candidate | Week 5 | Technical | Version record |
| A13 | Design language-neutral vectors | Week 6 | Conformance | Corpus |
| A14 | Include positive/negative/unknown semantics | Week 6 | Conformance | Coverage matrix |
| A15 | Run reference implementation | Week 7 | Maintainer | Transcript |
| A16 | Build independent verifier | Week 8 | Verifier | Transcript |
| A17 | Audit active repository compatibility | Week 9 | Portfolio + maintainers | Matrix |
| A18 | Harmonize artifact license map | Week 9 | Secretary | License register |
| A19 | Write portfolio threat model | Week 9 | Security | Threat model |
| A20 | Assemble signed release dossier | Week 10 | Release | RC |
| A21 | Run primary pilot | Week 11 | Pilot | Raw evidence |
| A22 | Grade pilot and claims | Week 11 | Evidence | Evidence record |
| A23 | Remediate release blockers | Week 12 | Owners | Closed blockers |
| A24 | Publish ten-minute orientation | Week 12 | Docs | Public guide |
| A25 | Publish baseline or pause record | Week 13 | Foundation + technical | Decision |
| A26 | Retrospective and next-cycle backlog | Week 13 | Program | Learning record |

## First meeting: 45-minute agenda

5 min — confirm objective and the no-funding, volunteer-only constraint.

10 min — name roles, backups, weekly hours and planned absences.

10 min — resolve authority, freeze and primary pilot.

10 min — assign the six Day Zero outputs.

5 min — set WIP limits and next review date.

5 min — record go, revise or pause.