# UOR Foundation Reinitialization

Technology Portfolio, Evidence, Risk and Feasibility Appendix

Prepared for Foundation and technical leadership review
Final review draft • 10 September 2026

Evidence cut: public sources reviewed 10 September 2026

This appendix distinguishes repository claims from independently verified outcomes. Counts, test totals and performance figures are reported as project-published evidence unless an external source is explicitly identified.

| Enterprise conclusion | Assessment |
| --- | --- |
| Technology | Substantive, unusually broad and increasingly conformance-oriented. |
| Operating system | Not yet mature enough to carry the breadth of the technology estate. |
| External evidence | Attributable experiments exist; no public E4–E6 evidence was identified. |
| Feasibility | Conditional go for a narrow baseline; no-go for broad ecosystem or universal claims. |
| Immediate priority | Correct public truth, ratify authority, verify stewardship and produce one independent implementation. |

# 1. Evidence method

Observe: record what public artifacts currently state.

Map: classify authority, maturity, dependencies and evidence.

Interface: define the smallest decision or test that raises confidence.

The prior portfolio inventory assessed 19 repositories and related resources. The current GitHub organization search result exposed 15 public repositories. This report preserves the 19-asset management inventory while flagging the public-count difference for reconciliation; it does not silently treat missing, archived or related resources as current repositories.

# 2. Portfolio register

The classes below are recommendations pending Foundation ratification. “Normative” means it defines required behavior; “Reference” implements or demonstrates it; “Experimental” explores hypotheses; “Historical” is preserved but not current guidance.

| Asset | Recommended class | Tier | Current role | Next control |
| --- | --- | --- | --- | --- |
| UOR-Framework | Normative candidate | Core | Ontology source, generated artifacts and conformance | Reconcile website facts and license |
| website | Normative publication | Core | Public orientation and machine discovery | Correct conflicting counts/license; verify endpoints |
| .github | Foundation operations | Core | Organization-wide community and policy defaults | Confirm current controls |
| uor-addr | Reference | Core | Typed canonical content addressing | Bind explicitly to Core Profile |
| prism | Reference / predecessor | Active | Structured language/runtime lineage | Decide architectural relationship |
| kappa-registry | Reference | Active | Content-addressed multi-protocol registry | Operator and failure testing |
| kappa-distribution | Reference | Active | Distribution extension and conformance | Clarify authority relative to registry |
| uor-matmul | Reference | Active | Pinned compute backend | State supported use and compatibility |
| PrismPM | Experimental release candidate | Active | Model-to-verified-artifact toolchain | v0.3.0 dependencies remain |
| calculator-example | Reference example | Active | Cross-repository application proof | Tie to atomic release contract |
| template | Reference template | Active | Project bootstrap | Confirm current baseline |
| nest-uor | Integration experiment | Pilot | NANDA DataFacts structural addressing | Test shipped plugin, not reconstructed baseline |
| malachite-usdc | Integration experiment | Pilot | Consensus-by-reference benchmark | Multi-region and dissemination work |
| uor-r4 | Experimental research | Research | Local geometric/transformerless AI program | Keep research claims outside core baseline |
| F1 | Experimental research | Research | Formal/research asset | Publish scope and status |
| OOO | Experimental research | Research | Theoretical material | Publish scope and status |
| research | Historical / research | Review | Research corpus | Name successor or archive |
| atlas | Historical / research | Review | Legacy/research resource | Name successor or archive |
| 5-Levels | Historical / explanatory | Review | Conceptual material | Name current status |

# 3. Technology maturity

| Asset | Function | Maturity | Public evidence | Primary limitation |
| --- | --- | --- | --- | --- |
| UOR-Framework | Specification + generated contracts | Advanced component | v0.5.2; 34 namespaces, 474 classes, 948 properties, 3,601 individuals; 189 commits | Project-published; canonical authority not ratified |
| uor-addr | Polyglot reference implementation | Advanced component | 361 tests; 20 demos; 19,074 Unicode vectors × 5 identities; Rust/JS/Python/C/WASM | Strong internal conformance, no independent profile implementation |
| kappa-registry | Registry and protocol gateway | Advanced prototype | OCI, Git, S3, Nix and AT Protocol surfaces; 187 κ + 1,032 OCI tests | No attributable external operator identified |
| PrismPM | Verified application compiler | Release candidate | v0.3.0 described as not yet released; cross-repository atomic gate | Outstanding public dependencies |
| nest-uor | External-system adapter experiment | Early experiment | One commit; structural vectors and plugin interface | Published baseline uses reconstructed checksum |
| malachite-usdc | Measured systems experiment | Strong experiment | 251,050 real USDC transfers; reproducible benchmark; upstream issue #1576 | Single-host emulation; dissemination incomplete |
| uor-r4 | AI research system | Pre-alpha research | Geometric memory/router and bounded modes; honest product boundary | No coherent general free-running language established |
| Public API/site | Reference service / publication | Inconsistent | Site advertises 48 endpoints and no-auth API | Discovery and public facts require verification |

## Material public inconsistency

| Surface | Currently states | Conflict / action |
| --- | --- | --- |
| uor.foundation | 14 namespaces; 82 classes; 120 properties; Apache-2.0 | Does not match framework README; determine whether this is an older profile or stale data. |
| UOR-Framework | v0.5.2; 34 namespaces; 474 classes; 948 properties; 3,601 individuals; MIT | Name the canonical release and artifact-level license. |
| Website API discovery | OpenAPI 3.1 with 48 endpoints and well-known metadata | Automate endpoint and discovery checks; clarify normative vs reference status. |
| Organization inventory | Prior management inventory: 19 assets; GitHub search result: 15 public repositories | Publish a dated portfolio register including archived and non-repository resources. |

# 4. External evidence and usage

| Grade | Evidence threshold | Permitted language |
| --- | --- | --- |
| E0 | Public artifact is available | Available publicly |
| E1 | Foundation demonstration passes declared checks | Demonstrated by the project |
| E2 | Experiment runs against an external interface or dataset | Validated in an external-system experiment |
| E3 | Identifiable external maintainer evaluates it | Under upstream evaluation |
| E4 | Independent implementation passes conformance | Independently conforming |
| E5 | External system accepts or deploys it | Adopted externally |
| E6 | Sustained attributable production outcomes exist | Production proven |

| Path | Observed evidence | Grade | What would raise the grade |
| --- | --- | --- | --- |
| UOR-Framework / uor-addr | Public specifications, builds, packages, tests and demos | E1 | Independent implementer passes frozen profile vectors. |
| NANDA / nest-uor | Adapter and vectors target an external DataFacts interface; README discloses reconstructed baseline | E2 | Run the shipped plugin; obtain maintainer evaluation. |
| Malachite / USDC | Real external dataset, upstream codebase, reproducible results and issue #1576 | E2 | External maintainer review or accepted upstream change. |
| PrismPM / calculator | Cross-repository acceptance design, but release explicitly incomplete | E1 | Complete atomic public release and independent oracle evidence. |
| kappa-registry | Broad protocol surface and internal conformance suites | E1 | Independent operation and failure/recovery evidence. |
| uor-r4 | Project-reported bounded research results and explicit non-product boundary | E1 | Independent reproduction of a scoped claim. |
| Production adoption | No attributable external deployment identified in reviewed sources | None | Named external operator, scope, duration and measurable outcome. |

Finding: the strongest visible external-facing evidence is E2. A Foundation-authored adapter, benchmark or upstream issue is not the same as upstream evaluation, independent conformance or adoption.

# 5. Feasibility analysis

| Dimension | Assessment | Supporting evidence | Primary gap |
| --- | --- | --- | --- |
| Technical core | Moderate–high | Existing ontology, addressing and conformance assets can be narrowed. | Competing surfaces and profile boundary |
| Specification | Moderate | Machine-readable sources and validators exist. | No approved small Core Value Profile |
| Release engineering | Moderate | Per-repository gates and manifests exist. | No coordinated version/custody matrix |
| Foundation governance | Low–moderate | Operating framework and decision design exist. | Named authority and succession unverified |
| Volunteer capacity | Unknown / pivotal | Work can be packetized. | Actual hours, backups and absences |
| External validation | Low–moderate | Two plausible E2 paths exist. | External response cannot be scheduled |
| Security assurance | Moderate for components | Safe-language practices, tests and policies in parts. | Portfolio threat model and incident ownership |
| Legal / IP | Unknown | Repository licenses are visible. | Entity, license harmony, patent and contribution terms |
| Operational sustainability | Low–moderate | No payroll dependency. | Hosting, domains, package/release keys and support |
| Market adoption | Low | Relevant problem and public artifacts. | First user and replacement/complement story |

## Work estimate

| Work package | Low | High | Assumption |
| --- | --- | --- | --- |
| Day Zero + public truth | 20 h | 40 h | Records and access available |
| Profile and traceability | 45 h | 80 h | Scope remains narrow |
| Vectors + independent verifier | 55 h | 100 h | One second language/implementer |
| Compatibility + release dossier | 40 h | 75 h | Active repos cooperate |
| Public explanation + onboarding | 25 h | 45 h | Reuses verified facts |
| Primary pilot + evidence review | 30 h | 60 h | Partner surface remains accessible |

Total planning range: 215–400 volunteer hours. Contingency is embedded in the high case; it does not include broad ontology redesign, new infrastructure or multiple simultaneous pilots.

# 6. Risks, controls and verification tests

| Risk | Failure mode | Control / test |
| --- | --- | --- |
| Authority drift | A reference implementation silently becomes the specification. | Trace every requirement to the profile; reject behavior without authority. |
| Canonicalization mismatch | Equivalent values receive different labels across languages or versions. | Version rulesets; publish cross-language vectors and unknown semantics. |
| Algorithm lock-in | Addresses cannot evolve beyond one digest or canonicalizer. | Name algorithm and ruleset in the identity; test migration and coexistence. |
| Privacy conflict | Persistent identity collides with deletion, minimization or sensitive provenance. | Threat-model linkability; distinguish address, storage, discoverability and retention. |
| Supply-chain compromise | Packages, releases or manifests are altered. | Two-person release, signed manifest, pinned dependencies and recovery drill. |
| Single maintainer loss | Critical assets cannot be released or retired. | Primary/backup ownership and documented custody. |
| False universality | A bounded result is promoted as general security or adoption. | Evidence-grade every claim and publish counterconditions. |
| Pilot confirmation bias | Only favorable metrics are selected. | Pre-register success and stop rules; publish negatives. |
| Standards duplication | UOR recreates existing functions without a clear complement. | Map to existing standards; use adapter-first architecture. |
| Volunteer burnout | Unpaid capacity is treated like staff capacity. | WIP limits, time boxes, pause rights and no hidden deadlines. |

## Minimum release evidence

Versioned Core Profile and immutable source identifier.

Generated artifacts reproducible from the named source.

Positive, negative, unknown and incompatible-ruleset vectors.

Reference and genuinely independent verifier transcripts.

Compatibility matrix for every active Tier 0/1 asset.

Artifact-level licenses, provenance and dependency record.

Threat model, limitations, release custody and recovery contacts.

Claims table showing the highest supported E-grade.

# 7. Questions leadership should ask next

| Theme | Question |
| --- | --- |
| User | Who is the first external user, and what job becomes measurably easier? |
| Boundary | What will UOR explicitly not standardize or operate? |
| Comparison | Which existing standards are complements, substitutes or dependencies? |
| Identity evolution | How do ruleset and digest versions coexist, migrate and fail safely? |
| Privacy | What data should never be globally addressable, discoverable or retained? |
| Threat model | Which attackers, assets and trust boundaries define the security claims? |
| Governance | Who may change the profile, and how can a minority objection be recorded? |
| IP and patents | What contribution, license and patent terms apply to specifications and code? |
| Custody | Who controls domains, package namespaces, signing keys and disaster recovery? |
| Economics | What unavoidable operating costs exist despite a no-funding model? |
| Support | What service level, if any, can a volunteer Foundation responsibly promise? |
| Sunset | How are obsolete specifications, repositories and services retired without confusion? |
| Independence | What makes a verifier or evaluation genuinely independent? |
| Success | What measurable event would justify expanding beyond the Core Profile? |

## Recommended additional analyses

| Analysis | Purpose | Trigger |
| --- | --- | --- |
| Standards landscape | Clarify UOR’s unique layer relative to content addressing, semantic web, supply-chain provenance and agent protocols. | Before external positioning |
| Threat and privacy model | Bound security, linkability and retention claims. | Before baseline release |
| Legal/entity and IP review | Verify status, authority, license harmony, contribution and patent terms. | Before accepting consequential contributions |
| Custody continuity review | Test domain, package, key and repository recovery. | During Day Zero |
| User discovery interviews | Validate the first job and adoption friction. | Before Cycle 2 |
| Independent reproducibility study | Test whether outsiders can implement without private explanation. | At profile freeze |

# 8. Source register

Public web sources reviewed on 10 September 2026. Repository figures can change; re-run the evidence cut before external publication.

UOR Foundation website

UOR Foundation GitHub organization

UOR-Framework

uor-addr

kappa-registry

PrismPM

nest-uor

malachite-usdc

uor-r4

W3C Process Document

NIST Secure Software Development Framework 1.1

OpenSSF Best Practices criteria

## Interpretation note

W3C process, NIST SSDF and OpenSSF criteria are used as external operating references for consensus, secure development and open-source project controls. They do not certify UOR. Legal and tax status, good standing, ownership and patent questions require verification against exact records and qualified advice where material.