### Remediation Plan: AI Governance Audit Findings

This Remediation Plan template is designed to address governance gaps identified during the AI System Owner Self-Assessment (SAQ). In accordance with the Phase Mirror Dissonance methodology, this plan replaces vague "alignment" goals with concrete bindings: specific owners, measurable metrics, and defined horizons.

#### I. Remediation Summary (At-a-Glance)

Critical Insight: "Clarity hurts only what was pretending." Failure to remediate "Fail" items in the SAQ constitutes a governance gap that must be addressed through explicit mechanisms, not hope.

| Risk Domain | Identified Dissonance | Primary Remediation Action | Status |
| --- | --- | --- | --- |
| Retention | 10-year mandate not codified in storage metadata. | Implement WORM-compliant storage triggers. | 🔴 Pending |
| Governance | Stability Metric ($\lambda_p L_p$) missing from reports. | Integrate Rust/WASM engine into CI/CD. | 🔴 Pending |
| Oversight | Human-on-exception protocols unmapped. | Draft Exception Handler Spec & SLA. | 🟡 In-Progress |

#### II. Detailed Remediation Levers

Each "Fail" item from the SAQ must be mapped to a lever with a designated owner and a binary success metric.

| Owner | Lever | Metric | Horizon |
| --- | --- | --- | --- |
| [Project Lead] | WORM Configuration: Move all high-risk dissonance reports to Write-Once-Read-Many (WORM) infrastructure. | 100% records in WORM storage | 30 days |
| [Eng Lead] | L0 Invariant Integration: Update CI/CD pipelines to require $\lambda_p L_p < 1$ for all merge actions. | Zero-failure on stability checks | 14 days |
| [Compliance] | Artifact Completion: Draft and approve the "Compliance-Accuracy Tradeoff" policy for the specific system. | Policy signed by Exec Sponsor | 21 days |
| [IT/Security] | MFA & Access Lock: Revoke all non-MFA accounts and complete the Quarterly Access Review. | 100% MFA compliance | 7 days |

#### III. Binding Governance Artifacts

To ensure these remediations are not "vibe-based," the following artifacts must be generated and stored in the Accountability Log:

- Stop Rule (YAML): Define the exact conditions under which the system rollout will pause (e.g., p95 safety incident rate exceeds threshold).

- Assumption Registry: List all underlying claims about system autonomy and document how they have been tested or failed.

- Exception Handler SLA: A service level agreement defining the intervention ratio and response time for human oversight during "high-risk" drift.

#### IV. Audit Verification Checkpoint

Gate Criteria: Remediation is considered "Complete" only when:

- The Dissonance Report shows zero "Critical" findings for Rule IDs MD-001 through MD-005.

- The Runner Trust Chain logs show a valid cryptographic nonce for the remediation deployment.

- The Executive Sponsor has signed the updated Business Case reflecting the remediation investment.

Precision Question: Which specific SAQ "Fail" item currently represents the highest liability exposure for your upcoming conformity assessment?

Would you like me to generate the Stop Rule YAML for your highest-risk AI system to ensure a deterministic kill-switch is in place?

Sources:

- The Phase of Mirror Dissonance

- Implementation Guide: Applying Phase Mirror Dissonance

- Phase Mirror Dissonance v2 — Written Protocol

- Policy Memo: Managing Agentic AI Liability with the Phase Mirror Framework

- Vendor onboarding playbook

- Lets draft up a detailed presentation refinement f.docx

- Agentic Domain-Specific Reasoning

- Condensed _Quick Start Guide

- RMAGS.docx

- A Clear Guide to Phase Mirror's Services

- in plain chat lets expand and expound on the prese.docx