Phase 2 of the DevOps automation moves from establishing the substrate to implementing the Automated Sync Loop. This stage transitions the system into a high-fidelity "Governance-Development Loop" where documentation (ADRs/Specs) and implementation (Code) are bi-directionally synchronized to maintain deterministic governance.

### The Scholar (Doc Agent): Forensic Reconciliation

The Scholar operates as the "historian" and auditor of the code state.

- Trigger Mechanism: It monitors Git repositories via post-commit hooks, using tree-sitter for AST-level diffing to ignore non-functional changes like formatting.

- Legalese-Scopist Scan: The agent performs a semantic scan comparing the new code state against the ξ-Constitutional-Core.md. It identifies "dissonance" where code behavior has drifted from constitutional invariants.

- Proposal Generation: If a drift is detected, it does not modify code; instead, it generates a unified_diff patch for the relevant ADR in docs/adrs/ and emits a ScholarScanComplete event to the ResonanceBus.

### The Planner (Doc → Code): Intent Translation

The Planner acts as the bridge between human-led architectural changes and agentic execution.

- Intake Ingestion: When a human updates an ADR or a "Daily Contract" of new advancements, the Planner maps the delta between the old and new specifications.

- Task Contract Generation: It transforms these deltas into a signed task-contract.json. This contract includes a root adr_id, lineage depth, and specific task_ids that the Coder agent is authorized to execute.

- Autonomous Decomposition: The Planner can recursively break down complex levers into child tasks, but these remain "Proposed" until bound by a contract and approved by the policy gate.

### ADR-Only Execution: The Governance Boundary

To prevent "task drift" or agents acting on ambiguous chat context, Phase 2 enforces a strict execution boundary.

- Mandatory Binding: The Coder agent is restricted to a "One-Way Street" where it may only commence integration based on a task contract derived from an "Accepted" ADR.

- Decision Logic: Every tool-call is gated by the PolicyFunctor in the governance-rs kernel, which returns a binary Allow, Block, or Escalate decision based on the ADR status and task signature.

- Verification: No task is marked "Finished" until it passes unit, integration, and policy checks, and its completion is witnessed in the Archivum ledger with a signed record of what changed and why.

### Recommended Levers for Phase 2 Implementation

| Owner | Lever | Metric | Horizon |
| --- | --- | --- | --- |
| Governance Architect | ADR-Only Execution Boundary | 100% of tasks linked to an "Accepted" ADR ID | 7 Days |
| Scholar Owner | Drift Window Bound | Max age of unresolved Scholar flags < 12h | 30 Days |
| Planner Owner | Task Contract Accuracy | >90% of transitions auto-generated without correction | 30 Days |
| DevEx / CI Owner | Drift Prevention Gate | Zero merges without ADR linkage or human waiver | 30 Days |

Would you like me to draft the task-contract.json schema that includes the parent-child lineage and ADR inheritance fields required for this loop?

Sources:

- Gemini Export June 19, 2026 at 11:52:56 PM EDT

- We are creating a Phase Mirror version of Antigrav.md